Task 1.1
Q’s
1. What are the major risks in software projects?
2. Who or what could be impacted by software project risks?
3. Could any risks be mitigated?
  Notes
  Risks:
  Managers only aware when problem occurs in project
  Internal(inside the org) and external risks(outside the org)
  Poor Project Management (Poor Communication, Ill Defined Scope, inexperienced project manager)
  Financial Risks (bad choice of tools, key data loss, insufficient specs for dev and test)
  People Risks (Lack of skill, loosing critical staff, no motivation)
  Requirement risks (Stakeholder who doesn’t engage, drastic changes in requirements )
Estimation risks (unrealistic deadlines, poor budgeting, improper use of resources)
Management
Ill-defined project scope
Project milestone cannot be defined
Ill-defined project requirements
Requirements change
Incomplete requirements
Ill-defined project planning
Ill-defined project completion time
Lack of agile progress tracking mechanism
Too many projects
Lack of customer presence
Ill-defined customer role
Failure to manage end-user expectation
Lack of quality focus
Lack of resources
Inexperience project manager
Lack of management commitment
Lack of project management competence
Top manager make decisions without consulting the others
No control over staff priorities
Improper definition of roles and responsibilities
Poor internal communication

People
Lack of necessary skill-set
Experience and training problem
Lack of team work
Unmotivated team member
Pressure to deliver project on an accelerated schedule
Resistance from groups or individuals
Conflicts between team member
Losing critical staff at crucial point of the project
Bad customer relationship

Technology:
Team member unfamiliar with the technology
Users unfamiliar with technology and require additional training
Lack of key technology
Inappropriateness of technology and tools
Staining computer capabilities
Software error kills experiment
Software error loses key data
Processor memory insufficient
Database management software uses derived data

Who Is Impacted:
Stakeholders, Users, Developers, Managers

Mitigations:
Sensitivity Analysis
Mitigation plans such as training / always making sure that the team members have good teamwork
Risk Visualisation via SWOT analysis graph

Task 1.2
Poor choice of technologies
Losing critical staff at crucial point of the project
Top manager make decisions without consulting the others

Poor choice of technologies leads to issues such as wasted time with having to find verbose ways to solve a problem while other tools may solve it more elegantly and with more ease which impacts users as it hinders the quality of the product as well as effecting business operation as the more time spent extending a project unnecessarily, is wasted for the business. A manager making decisions on a product without consulting the people building it is an uninformed one leading to potentially serious ramifications such as a worsened user experience and therefore a hindered business as stakeholders and users may be less willing to invest into such a service , app, etc.